Project Design Phase

Planning Logic

Planning Logic

A Sprint A fixed period or duration in which a team works to complete a set of tasks.

An Epic A big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story A small task. It is part of an Epic.

A Story Point A number that represents how much effort a story takes to complete, usually using the Fibonacci series.

Story Point Scale: 1 – Very Easy task    |    2 – Normal task    |    3 – Moderate task    |    5 – Difficult task

Sprint 1

| Epic | User Story / Task | Story Point |
| --- | --- | --- |
| Epic 1 – Requirement & Ticket Analysis | Understanding ticket classification requirements | 2 |
|  | Identifying ticket categories and classification rules | 2 |
| Epic 2 – Flow Designer Setup | Creating the Flow Designer workflow | 3 |
|  | Configuring ticket input and trigger conditions | 3 |

Total Story Points in Sprint 1 = 10

Sprint 2

| Epic | User Story / Task | Story Point |
| --- | --- | --- |
| Epic 3 – Automated Ticket Classification | Implementing automatic ticket classification logic | 5 |
|  | Mapping tickets to appropriate categories | 3 |
| Epic 4 – Testing & Validation | Testing classification with sample tickets | 3 |
|  | Handling incorrect or unmatched classifications | 2 |

Total Story Points in Sprint 2 = 13

Total Story Points and Velocity

| Total Story Points | 23 |
| --- | --- |
| Number of Sprints | 2 |
| Velocity | Total Story Points Completed / Number of Sprints |
| Calculated Velocity | 23 / 2 = 11.5 Story Points per Sprint |

Team velocity = 11.5 Story Points per Sprint.