Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 1 October 2026 |
| --- | --- |
| Team ID | ____________________________________________ |
| Project Name | Auto Ticket Classification Using Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Ticket Requirement & Analysis | USN-1 | Understand ticket classification requirements | 2 | High |  |
| Sprint-1 | Ticket Requirement & Analysis | USN-2 | Identify ticket categories and classification rules | 2 | High |  |
| Sprint-1 | Flow Designer Configuration | USN-3 | Create the Flow Designer workflow | 3 | High |  |
| Sprint-1 | Flow Designer Configuration | USN-4 | Configure ticket input and trigger conditions | 3 | Medium |  |
| Sprint-2 | Automated Ticket Classification | USN-5 | Implement automatic ticket classification logic | 5 | High |  |
| Sprint-2 | Automated Ticket Classification | USN-6 | Map tickets to appropriate categories | 3 | High |  |
| Sprint-2 | Testing & Validation | USN-7 | Test classification with sample tickets | 3 | Medium |  |
| Sprint-2 | Testing & Validation | USN-8 | Handle incorrect or unmatched classifications | 2 | Medium |  |

Sprint 1 Total Story Points = 10

Sprint 2 Total Story Points = 13

Total Planned Story Points = 23

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 1 Oct 2026 | 6 Oct 2026 |  |  |
| Sprint-2 | 13 | 6 Days | 7 Oct 2026 | 12 Oct 2026 |  |  |

Velocity:

Total Planned Story Points = 23

Number of Sprints = 2

Average Velocity = 23 / 2 = 11.5 Story Points per Sprint

Actual completed story points and actual release dates can be updated by the team after each sprint.

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. The chart can be updated using the team's actual remaining story points during each sprint.

| Sprint | Planned Story Points | Actual Remaining Story Points |
| --- | --- | --- |
| Sprint-1 | 10 |  |
| Sprint-2 | 13 |  |

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts